DYNAMIC PRICING SYSTEM

E-Commerce Website — Project Plan

| Project Type E-Commerce + ML Integration | Category Electronics |
| --- | --- |
| Frontend HTML / CSS / JavaScript | Backend FastAPI + PostgreSQL |
| ML Model XGBoost (Dynamic Pricing) | Payment Razorpay Gateway |

# 1.  PROJECT OVERVIEW

This document outlines the complete development plan for a Dynamic Pricing E-Commerce Website focused on electronics. The platform uses a trained XGBoost machine learning model to automatically adjust product prices based on real-time signals including demand, stock levels, competitor pricing, and seasonal factors. The goal is to build a fully functional, end-to-end system that demonstrates intelligent pricing in action.

Project Objectives

- Build a clean, functional e-commerce storefront for electronics

- Integrate a trained XGBoost ML model to drive real-time price updates

- Allow prices to update automatically 2-3 times per week via scheduled jobs

- Provide a manual price-trigger option through an admin dashboard

- Ensure smooth communication between frontend, backend, database, and ML model via FastAPI

Tech Stack Summary

| Layer | Technology |
| --- | --- |
| Frontend | HTML, CSS, JavaScript (Vanilla) |
| Backend | Python — FastAPI |
| Database | PostgreSQL |
| ML Model | XGBoost (pre-trained, .pkl file) |
| Payment | Razorpay Payment Gateway |
| Scheduling | APScheduler (inside FastAPI) or Celery + Redis |
| Deployment | Vercel (Frontend) / Render or Railway (Backend) — future |

# 2.  SYSTEM ARCHITECTURE

The system is built around a four-layer architecture where each layer has a well-defined responsibility. All layers communicate through REST APIs exposed by the FastAPI backend.

Architecture Flow

| Layer | Responsibility |
| --- | --- |
| User / Browser | Visits the HTML/CSS/JS frontend. Views products, adds to cart, places orders. |
| FastAPI Backend | Handles all API requests. Connects to PostgreSQL, loads the ML model, exposes endpoints for frontend. |
| PostgreSQL DB | Stores users, products, cart, orders, and current prices. Single source of truth. |
| XGBoost ML Model | Loaded into FastAPI memory at startup. Called on schedule or manually to recompute prices and write back to DB. |
| Razorpay | External payment gateway. FastAPI creates orders, Razorpay processes payment, FastAPI verifies webhook. |

Data Flow — Price Update Cycle

The following steps describe how a price update happens from trigger to display:

- Scheduler or Admin triggers a price update via API

- FastAPI reads current product data (demand, stock, competitor price, season) from PostgreSQL

- Data is preprocessed and fed into the XGBoost model loaded in memory

- Model outputs new optimal prices for each product

- FastAPI writes updated prices back to the products table in PostgreSQL

- On next page load, frontend fetches product data via API and displays the updated prices

# 3.  FRONTEND

The frontend is built with plain HTML, CSS, and JavaScript — no frameworks. The design will follow a clean, modern e-commerce style inspired by reference Figma files. The primary purpose is product discovery and purchase, with a visible dynamic pricing experience for the user.

## 3.1  Pages

Login / Sign Up Page

- Login form with email and password

- Sign up form with name, email, password, confirm password

- JWT token stored in localStorage after successful login

- Redirect to Home page on success

Home Page

- Hero banner / promotional section at the top

- Search bar — searches products across all categories

- High Demand section — products with currently elevated demand scores

- Festive / Sale section — products with active seasonal pricing boost

- Category quick-links — Mobile Phones, Laptops, TVs, Earphones, Smartwatches, Cameras

- Each product card shows: name, image, current price, original price, discount badge

Product Listing Page (Category View)

- Displays all products within a selected category (e.g., all Laptops)

- Filter sidebar: Budget tier / Mid tier / Premium tier, Brand/Make, Price range slider, Rating filter

- Sort options: Price low to high, Price high to low, Highest rated, Most popular

- Each product card links to its individual product detail page

Product Detail Page

- Full product image, name, category, tier (Budget / Mid / Premium)

- Current dynamic price displayed prominently

- Price history indicator — subtle note showing price changed recently

- Rating, review count, stock availability

- Add to Cart button

- Product specifications section

Cart Page

- List of all items added to cart with quantities

- Quantity update and item removal

- Price shown per item (reflects current dynamic price)

- Order summary with subtotal, discount, and total

- Proceed to Checkout button

Checkout / Payment Page

- Delivery address form

- Order summary preview

- Razorpay payment button — opens Razorpay payment modal

- On payment success: order is confirmed and stored in DB

Orders Page (User)

- List of all past orders with order ID, date, items, and total

- Order status: Placed / Processing / Shipped / Delivered

Admin Dashboard

- Separate login with admin credentials

- Product management: add, edit, delete products

- Manual price update trigger — button to run ML model immediately

- View current prices vs last predicted prices per product

- Scheduler status — shows when next automatic price update is due

- Order management — view all placed orders

## 3.2  Frontend-Backend Communication

All API calls from the frontend use the Fetch API. JWT token is sent in the Authorization header for protected routes. Prices are always fetched fresh from the backend — never cached in localStorage — so dynamic price changes are always reflected.

# 4.  BACKEND + DATABASE

## 4.1  FastAPI Backend

The backend is built with FastAPI (Python). It handles authentication, product CRUD, cart and order management, ML model inference, and payment integration. All endpoints return JSON. FastAPI is chosen because it natively supports async operations, auto-generates API docs (Swagger UI), and makes it straightforward to load a Python ML model directly in memory.

API Endpoint Groups

| Endpoint | Purpose |
| --- | --- |
| POST /auth/signup | Register new user |
| POST /auth/login | Login, returns JWT token |
| GET /products | Get all products (with optional filters: category, tier, brand) |
| GET /products/{id} | Get single product details |
| GET /products/category/{cat} | Get all products in a category |
| POST /cart/add | Add item to cart |
| GET /cart | Get current user cart |
| PUT /cart/update | Update item quantity in cart |
| DELETE /cart/remove/{id} | Remove item from cart |
| POST /orders/place | Place an order |
| GET /orders | Get all orders for current user |
| POST /payment/create-order | Create Razorpay order |
| POST /payment/verify | Verify Razorpay payment signature |
| POST /admin/trigger-pricing | Manually trigger ML price update (Admin only) |
| GET /admin/pricing-status | View last price update time and next scheduled run |
| GET /admin/orders | View all orders (Admin only) |

## 4.2  PostgreSQL Database Schema

The database consists of 7 core tables. Each product category has its own table so category-specific attributes can be stored cleanly. A shared products table acts as the master price registry that the ML model writes to.

users

| Column | Type / Notes |
| --- | --- |
| id | SERIAL PRIMARY KEY |
| name | VARCHAR(100) |
| email | VARCHAR(150) UNIQUE |
| password_hash | VARCHAR(255) |
| is_admin | BOOLEAN DEFAULT FALSE |
| created_at | TIMESTAMP DEFAULT NOW() |

products  (master table — ML model writes prices here)

| Column | Type / Notes |
| --- | --- |
| id | SERIAL PRIMARY KEY |
| name | VARCHAR(150) |
| category | VARCHAR(50) — Mobile Phone, Laptop, etc. |
| sub_category | VARCHAR(20) — Budget / Mid / Premium |
| current_price | NUMERIC(10,2) — updated by ML model |
| competitor_price | NUMERIC(10,2) |
| demand | INTEGER |
| stock | INTEGER |
| rating | NUMERIC(3,1) |
| reviews | INTEGER |
| discount | NUMERIC(5,2) |
| season | VARCHAR(20) — Festive / Normal |
| last_price_update | TIMESTAMP |
| image_url | TEXT |

category-specific tables  (laptops, mobiles, tvs, earphones, smartwatches, cameras)

Each category table has a foreign key to products.id and stores category-specific specs. Example for laptops:

| Column | Type / Notes |
| --- | --- |
| id | SERIAL PRIMARY KEY |
| product_id | INTEGER REFERENCES products(id) |
| processor | VARCHAR(100) |
| ram_gb | INTEGER |
| storage_gb | INTEGER |
| display_inch | NUMERIC(4,1) |
| os | VARCHAR(50) |
| brand | VARCHAR(80) |

cart

| Column | Type / Notes |
| --- | --- |
| id | SERIAL PRIMARY KEY |
| user_id | INTEGER REFERENCES users(id) |
| product_id | INTEGER REFERENCES products(id) |
| quantity | INTEGER DEFAULT 1 |
| added_at | TIMESTAMP DEFAULT NOW() |

orders

| Column | Type / Notes |
| --- | --- |
| id | SERIAL PRIMARY KEY |
| user_id | INTEGER REFERENCES users(id) |
| total_amount | NUMERIC(10,2) |
| status | VARCHAR(30) — Placed / Processing / Shipped / Delivered |
| payment_id | VARCHAR(150) — Razorpay payment ID |
| delivery_address | TEXT |
| created_at | TIMESTAMP DEFAULT NOW() |

order_items

| Column | Type / Notes |
| --- | --- |
| id | SERIAL PRIMARY KEY |
| order_id | INTEGER REFERENCES orders(id) |
| product_id | INTEGER REFERENCES products(id) |
| quantity | INTEGER |
| price_at_purchase | NUMERIC(10,2) — snapshot of price at time of order |

# 5.  ML MODEL INTEGRATION

The trained XGBoost model (.pkl file) is loaded once into FastAPI memory at server startup. A pricing service module handles all interaction with the model — reading product data from PostgreSQL, preprocessing it, running inference, and writing updated prices back to the database.

## 5.1  How It Works

- FastAPI starts → loads xgboost_pricing_model.pkl into memory

- Pricing service reads all product rows from PostgreSQL

- For each product, it constructs the feature vector used during training

- Features: competitor_price, demand, rating, reviews, stock, discount, is_weekend, demand_stock_ratio, competitor_gap, rating_reviews_score, demand_intensity, sub_category_encoded, is_festive, category one-hot columns

- Model predicts new price for each product

- FastAPI writes updated current_price and last_price_update back to the products table

- Next time the frontend loads, it fetches fresh prices via GET /products

## 5.2  Trigger Mechanisms

| Trigger Type | How It Works |
| --- | --- |
| Scheduled (Auto) | APScheduler runs inside FastAPI. Configured to trigger price update 2-3 times per week (e.g., Monday 9AM, Wednesday 9AM, Friday 9AM). No manual intervention needed. |
| Manual (Admin) | Admin dashboard has a 'Run Price Update Now' button. Calls POST /admin/trigger-pricing. Useful for immediate updates before a sale event or festival. |

## 5.3  Pricing Service Module

A dedicated pricing_service.py file inside the FastAPI project handles all ML logic. This keeps the model inference code separate from API route logic. The pricing service is imported by both the scheduler and the admin endpoint, ensuring consistent behaviour whether triggered automatically or manually.

# 6.  PAYMENT INTEGRATION

Razorpay is used as the payment gateway. The integration follows Razorpay's standard server-side order creation + client-side checkout + server-side webhook verification flow.

## 6.1  Payment Flow

- User clicks 'Place Order' on checkout page

- Frontend calls POST /payment/create-order with the cart total

- FastAPI creates a Razorpay order using the Razorpay Python SDK

- Razorpay returns an order_id which FastAPI sends back to frontend

- Frontend opens the Razorpay checkout modal using the order_id

- User completes payment (card / UPI / netbanking)

- Razorpay sends payment details back to the frontend on success

- Frontend calls POST /payment/verify with razorpay_payment_id, razorpay_order_id, razorpay_signature

- FastAPI verifies the signature using HMAC-SHA256

- On success: order is saved in the orders table with payment_id, cart is cleared

## 6.2  Razorpay Keys

Razorpay Key ID and Key Secret are stored as environment variables in a .env file. They are never hardcoded in source code or committed to version control.

# 7.  PROJECT FOLDER STRUCTURE

| Path | Purpose |
| --- | --- |
| frontend/ | All HTML, CSS, JS files |
| frontend/index.html | Home page |
| frontend/login.html | Login / Sign up page |
| frontend/products.html | Product listing page |
| frontend/product-detail.html | Single product page |
| frontend/cart.html | Cart page |
| frontend/checkout.html | Checkout + payment page |
| frontend/orders.html | User orders page |
| frontend/admin/ | Admin dashboard pages |
| frontend/css/ | Stylesheets |
| frontend/js/ | JavaScript files (api.js, cart.js, auth.js, etc.) |
| backend/ | FastAPI project |
| backend/main.py | FastAPI app entry point, scheduler setup |
| backend/models/ | SQLAlchemy DB models |
| backend/routes/ | API route files (auth, products, cart, orders, payment, admin) |
| backend/pricing_service.py | ML model loader + price update logic |
| backend/database.py | PostgreSQL connection setup |
| backend/schemas/ | Pydantic request/response schemas |
| backend/.env | Environment variables (DB URL, JWT secret, Razorpay keys) |
| ml/ | ML model files |
| ml/xgboost_pricing_model.pkl | Trained XGBoost model bundle |
| ml/dynamic_pricing_xgboost.py | Original training script |
| ml/dynamic_pricing_dataset_v4.csv | Training dataset |

# 8.  DEVELOPMENT PHASES

| # | Phase | Scope |
| --- | --- | --- |
| Phase 1 | Database Setup | Create PostgreSQL schema. Set up all tables. Seed with product data from the dataset. |
| Phase 2 | Backend Core | FastAPI setup. Auth endpoints (signup/login + JWT). Product CRUD endpoints. DB integration with SQLAlchemy. |
| Phase 3 | Frontend Core | Build all HTML pages. Connect to backend APIs using Fetch. Implement login, product listing, filtering, product detail pages. |
| Phase 4 | Cart + Orders | Cart API endpoints + frontend. Order placement flow. Order history page. |
| Phase 5 | ML Integration | Build pricing_service.py. Test model inference end-to-end. Set up APScheduler for automatic runs. Build admin manual trigger. |
| Phase 6 | Payment Integration | Razorpay integration. Order creation, payment modal, signature verification, order confirmation flow. |
| Phase 7 | Admin Dashboard | Admin login, product management, price update trigger, order management views. |
| Phase 8 | Testing + Polish | End-to-end testing. UI polish. Error handling. Environment variable setup for future deployment. |

# 9.  KEY DESIGN DECISIONS

| Decision | Reasoning |
| --- | --- |
| Price updates are server-side only | ML model runs on the backend. Frontend always reads from DB. No pricing logic in the browser. |
| Separate category tables | Each product category (Laptop, Mobile, etc.) has its own table for specs. The master products table holds only pricing and demand data. |
| price_at_purchase snapshot | Order items table stores the price at the time of purchase. This means past orders are not affected when prices are updated later. |
| JWT Authentication | Stateless auth using JWT tokens. Admin routes are protected by an is_admin flag on the users table. |
| APScheduler inside FastAPI | Avoids the need for a separate Celery worker and Redis for scheduling. Simpler for a single-server setup. |
| Environment variables for secrets | DB URL, JWT secret, and Razorpay keys are all in .env. Never committed to version control. |
| Deployment plan | Frontend on Vercel/Netlify (static hosting). Backend on Render or Railway (free tier). PostgreSQL on Supabase or Railway. |

— End of Document —